# Facility Advisor - Electrical Team Meeting Notes

Project: Universal Plastic Shredder V2.0

Date: 01/09/26
Time: 04:00 PM - 05:00 PM
 Location / Call Link: In-person

## Attendees

- Electrical Team:

  - Bao Nguyen

  - Fearghus Tyler

  - Yaqoub Rabiah

  - Fox Kang

- Faculty Advisor:

  - Jonathan Bird

## Meeting Purpose

- Determine meeting schedule between all parties including Mechanical Team, Faculty Advisor, and Electrical team

- Assign members task and responsibilities

## Mechanical/Electrical/faculty scheduling Discussion

- Mechanical Team Availability

  - TBD

- Faculty Advisor Availability

  - Fridays 12:30 to 01:00

- Electrical Team Availability(Electrical Team)

  - Mondays from 1-3

  - All day Friday

- Weekly meeting times with Faculty advisor that we agreed on

  - Fridays 12:30PM - 01:00PM

## Figure out what we need to do by Next Friday

- Bao Nguyen:

  - Determine what information should be shown on the screen

  - Compare and research HMI options (work with Yaqoub)

    - Siemens HMI(From Fearghus)

    - Automation direct

    - ESP32 based HMI

  - Decide what telemetry we want(Group)

    - Current

    - Voltage

    - Fault bits

    - Fault pictures

    - RPM

    - Buzzers?

  - Extra time?

    - HMI screen layout

    - Research HMI to VFD connection

- Fearghus Tyler:

  - Create a basic bill of materials (BOM)

  - Work with Mechanical teams to figure out motor power and torque needs

  - Source motors, make matrix of motor options

    - Cost

    - Power

    - Features

    - Torque

    - Rate them etc

  - New questions: 120VAC or industrial power?

- Yaqoub Rabiah

  - Preliminary research on how VFD measures current and be programmed and connected to HMI

  - Work on ideas for jam detection and current limiting.

  - VFD matrix compare and research options

    - Ed may have free VFDs( From Bao)

    - Automation direct VFD (Similar to Power lab)

    - Cost

    - Power

    - Features

    - Current and rpm telemetry

    - Any other info we want?

    - What protocol does it use?

- Fox Kang:

  - Look into ways to detect a human hand inside the machine.

    - Capacitive safety sensors like saw stop?

    - Thermal?

    - Switches?

  - Research Capacitive safety sensor

- Team

  - Make a matrix  of options

    - like find a bunch of motors and find what you want, cost power, features, and rate them a total them

    - Types of HMI

    - Switches, sensors

    - VFDs

  - Contact Mechanical team

  - Finish by next friday meeting 12:30-1:00

## Issues / Risks Identified

- Choosing between a cheaper ESP32 display and a more expensive industrial HMI.

- Making sure safety systems are reliable.

- Cost of VFD

- Cost of Sensors

- Cost of motors 3 phase? Brushless, AC, DC?

- Connecting the VFD, HMI, and safety sensors correctly.

## Decisions Made

- Weekly advisor meetings will be every Friday from 12:30 PM to 1:00 PM.

- Motors, HMI, VFD, Sensors will be chosen using a scoring matrix.

- Safety design will happen at the same time as controls and interface design.

## Next Meeting

- Date: Friday, 16th

- Time: 12:30-1:00

- Focus:

  - Review motor comparison table

  - Review HMI comparison table

  - Review VFD comparison table

  - Review Sensors comparison table

  - Discuss early safety ideas

## Notes / Other Comments

- Continue VFD research

- Figure out power and control voltages

- Set up and organize GitHub

- Look into Siemens display with physical buttons

- Define interface standards

- Explore magnetic failsafe ideas

- Research VFD current limiting

- Look into SawStop-like safety ideas

- Decide if a different VFD approach is needed

- Work on a new VFD?