# Meeting with Bird - Electrical Team Meeting Notes

Project: Universal Plastic Shredder V2.0

Date: 01/16/26
Time: 12:30 PM - 1:00 PM
 Location / Call Link: In-person

### Bird

- No efficiency requirement.

- High gear ratio is acceptable.
Ask about enclosure size.

  - Likely need NEMA 4 enclosure, possibly larger than original shredder.

- Create a table of required specs for each major part, which leads to subparts.

- When ordering parts, check availability and avoid long lead times (ex: 18-month delays).

### Motor / Power

- Use single-phase induction motor.

- Option: add transformer to make 3-phase.

  - Motor may be cheaper, but transformer adds cost.

### Team Updates

- Fearghus: working on gearbox with ME team.

- Bao: found a VFD; previously built/tested a ~0.25 hp setup.

- Fox:

  - Created mind-map / flow chart for accident scenarios.

  - Focus on ways to stop the machine during an accident.

  - Build a matrix table: sensors, logic, placement.

  - Capacitive sensing may work since plastic has high resistance.

  - Concerns: dust covering sensors, heat affecting IR sensors.

- Yaqoub:

  - VFD specs were not clearly defined.

  - Current assumption: 120 V, single-phase induction motor.

### Topics to work On

- Safety and protection.

- Standards.

- System setup.

- Design flow.

- Safety system schematic.

- Deadman switch.

- Two-hand start.

- Possible: magnetic clutch.

### Sponsor Questions

- Expected design life (example: 30 years).

- Capacitors are not a major concern; typical life 20–30 years.

### Motor Tradeoff Discussion

- Induction motor chosen mainly for cost.

- DC motors:

  - Cheaper and easier to control.

  - Shorter lifespan.

- Option discussed:

  - Remove VFD.

  - Use brushed DC motor with simple controller.

### Assigned Task

- Compare:

  - Induction motor + VFD vs. Brushed DC motor + controller

No efficient requirement

Having high gear ratio is ok.

Ask enclosure size

Nema4 enclosure, possible larger than the original shredder.

Make a table of what you think about the spec you need for each part- lead to subparts

Make sure when you order the parts, make sure there not like an 18th month delay or some caveat when its available

Single phase induction motor

Add a transformer to make it 3 phase, can decrease cost of motor but may pay the price in the transformer.

Fearghus is working on the Gearbox with the ME team

Bao found vfd, built all a .25hp,

MEeting with bridged and bird

Fox, made mind map flow chart so that,

- Ways to stop the machine when accident happens

- Matrix table, sensors, logic, how and where we put i nthe palstic, if we use capacitive sensor to touch the grinder, depedn on the structors

- Why is capacitive touch is good for this project, plastic has high ohmic properties

- Logic, safety rating 1-10

  - Ased on dust coving sensors, heat generated from shredder affecting IR

Yaqcob

- Our team did nto specify the spec of the vfd well enough.

- 120V, 1phase induction motor

THings we can work on

- Safety protection

  - Standards

  - Setup

  - Design flow

  - Schematic of the safety system

  - Deadman switch

  - 2 hand start

- May

  - Magnetic clutch

- Ask how sponsor

  - Design life?

    - 30 years?

    - Capacitors are not to worry, new last 20-30 years

- Fearghus need to finish bom done

- Eff is not a big deal

- Induction motr because price

- DC motors?

  - Cheap

  - Dont last that long

  - Easier to control

  - Delete VFD

- Trade off brushed dc motor because simple controller

- Task

  - Compare induction machine and vfd to brushed dc motor and controller for that.