# Advisor - Electrical Team Meeting Notes

Project: Universal Plastic Shredder V2.0

Date: 02/02/26
Time: 11:00 AM - 11:30 PM

Location: Jonathan Bird’s Office

## Attendees

- Bao Nguyen

- Tyler

- Fox

- Yaqub

- Professor Bird

## Agenda

- Capacitive touch integration

- Proof of concept prototype

- Test rig progress

## Discussion

### Capacitive Touch System

- Discussed sourcing capacitive touch component.

- Fox will request a free sample from supplier.

- Need demonstration of capacitive touch functionality.

- Circuit schematic required for review.

### Proof of Concept

- Plan to build a working capacitive touch prototype.

- Goal is to validate functionality before full integration.

### Electrical Design

- Tyler working on CAD schematic.

- Fusing needs to be properly included in design.

### Test Rig

- Bao to build test rig for Yaqub.

- Intended to support system validation and hardware testing.

## Action Items

Fox

- Request free sample of capacitive touch part

- Provide demo of capacitive touch system

- Share circuit schematic

Tyler

- Complete CAD schematic

- Confirm proper fuse implementation

Bao

- Build capacitive touch proof-of-concept prototype

- Build test rig for Yaqub

Yaqub

- Coordinate on test rig requirements

- Add additional light logic for deadman switches