# Andrew Greenberg Team Update: Electrical Team Meeting Notes

Project: Universal Plastic Shredder V2.0

Date: 02/13/26
Time: 02:00PM -02:15PM
 Location / Call Link: EB102

### 1. Leadership & Team Expectations

- Do not let quieter team members remain passive.

- Leaders are expected to be direct about goals and task ownership.
It is appropriate for leadership to assign work to ensure participation.

- Increase meeting frequency to more than once per week to maintain momentum.

### 2. Industry Sponsor Alignment

Concern:

- Initial ambiguity from Ichor on what they wanted built.

- Controls team is now pushing their preferred implementation approach.

Advisor Guidance:

- Be firm and technically grounded with the sponsor.

- Avoid immediately saying “no,” but also avoid committing to “yes” without analysis.

- Maintain professional positioning while protecting project scope and feasibility.

### 3. Mechanical Engineering (ME) Coordination

Key Issues Raised:

- Lack of early systems engineering integration.

- Risk of late-stage integration (currently trending toward ~3 weeks before deadline).

- Electrical components not yet reflected in CAD.

Advisor Expectations:

- Actively engage in systems engineering with the ME team.

- Demand clear and consistent communication from the mechanical team.

- Electrical layout should already be integrated into CAD.

- Integration must occur before major mechanical decisions are finalized.

Warning:
 Delaying integration will set the team up for failure and force redesigns.

### 4. Action Items

- Schedule meetings with ME team at least weekly (preferably more).

- Request updated CAD model that includes electrical components.

- Initiate structured system-level integration discussion immediately.

- Define and communicate clear EE requirements before ME finalizes design decisions.

- Maintain firm but professional communication with sponsor regarding controls direction.

### Overall Takeaway

The team must shift from reactive coordination to proactive leadership.
 Integration needs to happen now, not at the end.
 Clear direction, accountability, and early systems engineering are critical.