# Universal Plastic Shredder V2.0 Project Weekly Progress Report(Week 1)

Report date: 2026-4-3

## Last Week (times in hours)

- Team Review

  - Refocused on getting back on track after spring break (3 hours)

- Bao Nguyen(4)

  - Redoing the points list because the sponsor wanted it in a different style.(4)

  - Install and wire E-Stop button to contactor.(1)

- Fearghus Tyler

  - Continued to work on the wiring schematics/Model to match the points list.

  - Continued support in wiring and design aspects of the protoboard.

Revised 3D model to accommodate sponsor feedback.

- Yaqoub Rabiah

  - Figured out a rework of the HMI GUI. Concept wasn’t liked by the sponsor. Made it sleeker in concept. (3 hours)

- Fox Kang

  - Working on capacitive touch concept (add more detail for andrew)

## Next week

- Team Plan

  - Start integrating the PLC, VFD, and HMI together for our Demo

  - Start materializing the final report

  - Start prototyping the capacitive touch feature

- Bao Nguyen

  - Start Integrating PLC with the circuit to turn on and control the VFD

- Fearghus Tyler

  - Set up the VFD to work using the analog and digital inputs instead of the default factory settings. (0-10V)

  - Coordinated with the industry sponsor controls team to confirm preferred termination conventions.

  - Cross reference motor data against VFD.

- Yaqoub Rabiah

  - Start Integrating PLC with the circuit to turn on and control the VFD

- Fox Kang

  - Editing code comments and preparing connecting module to the PLC.

## Blocked

- Bao Nguyen

  - PLC 24V module not suitable for contactor and LED control

  - Need to find Relay Module instead

- Fearghus Tyler

  - Need to know where the connections will be before finishing the schematics

- Yaqoub Rabiah

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report(Week 2)

Report date: 2026-4-10

## Last Week (times in hours)

- Team Review

  - Made progress towards the capacitive touch feature, works on a small scale. (5 hours)

  - Integrated the PLC to the circuit. Connector turns on with deadman switches as well as the VFD (8 hours)

- Bao Nguyen

  - Rewired PLC and connector to ensure integration stays smooth. (4 hours)

  - Swapped and identify problematic modules such as the current controlled analog module. (4 hours)

- Fearghus Tyler

  - Tested the protoboard with the analog and digital inputs. Ready to test with HMI.

  - Created some 2D wiring diagrams of different versions for field vs internal cabinet wiring.

- Yaqoub Rabiah

  - Reprogrammed the logic code for the PLC, ensuring the bits were corresponding to the physical circuit (2 hours)

  - Debugged the deadman and start/stop functions to specs while integrating the PLC (4 hours)

  - Laid the foundation for the weekly progress reports (3 hours)

- Fox Kang

## Next week

- Team Plan

  - Continue integrating the PLC, VFD, and HMI together for our Demo

  - Start materializing the final report

- Bao Nguyen

  - Continue Integrating PLC with the circuit to turn on the VFD

- Fearghus Tyler

  - Work with the industry sponsor to schedule a controls team review of our materials.

  - Investigated VFD behavior under current control vs voltage control. Documented the weird current readings off the module, (possibly broken??)

- Yaqoub Rabiah

  - Continue reworking the logic and HMI design for further integration.

- Fox Kang

## Blocked

- Bao Nguyen

- Fearghus Tyler

  - Need to know their final motor specs.

- Yaqoub Rabiah

  - RPM control is acting weird.

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report (Week 3)

Report date: 2026-4-17

## Last Week (times in hours)

- Team Review

  - Integrating PLC, HMI, VFD and motor (8 hours)

- Bao Nguyen

  - Investigated why the 12–24 VDC output module was not behaving like a proper on/off switch. Discovered that although it functions as a switch, the lowest output voltage is still too high to reliably control devices that require a clear digital signal, such as a contactor.(4)

  - Located a relay module in the Power Lab and wired it into the system to properly interface the PLC output with external loads. Tested the relay module using indicator lights on the module to confirm correct switching behavior.(2)

  - Began studying the analog modules to understand their wiring and signal operation within the PLC system. Currently working on determining the correct configuration and integration method.(6)

- Fearghus Tyler

  - Proposed switching from current control to voltage control (0–10V) to the team and sponsor (1)

  - Updated 2D schematic to reflect planned analog module swap (2)

  - Revised 3D control panel model to show new voltage module placement and wire routing

- Yaqoub Rabiah

  - Integrated a scale for RPM control from the HMI to the PLC (2 hours)

  - Added forwards and reverse capabilities into PLC logic and integrated it into the HMI (5 hours)

  - Reworked the numerical displays on the main page of the HMI (2 hours)

  - Debugged the connection between the PLC and HMI. The protocols weren’t matching. (2 hours)

  - Found a problem with the current control module and tried to debug (4 hours)

- Fox Kang

## Next week

- Team Plan

  - Figure out the problem of the low amperage variance in the current control module.

- Bao Nguyen

- Fearghus Tyler

  - Reprogrammed VFD parameters from current-control mode to voltage-control mode (0–10V) following analog module swap (3)

  - Bench-tested VFD response to 0–10V signal from PLC; verified linear RPM control within expected range (2)

  - Updated schematics and 2D wiring diagrams to reflect final analog module configuration and E-stop logic paths (3)

  - Generated updated 3D enclosure model for ICHOR’s final design package (2)

- Yaqoub Rabiah

  - Fix logic for the cc module

- Fox Kang

## Blocked

- Bao Nguyen

  - Currently working on understanding how the analog module is wired and configured within the PLC system. I am still determining the correct wiring for the analog inputs/outputs and how the signals should be scaled and interpreted by the PLC. Further testing and documentation review are needed before integration with the rest of the system.

- Fearghus Tyler

  - Trouble shooting current controlled VFD motor control, running into issues with ranges.

- Yaqoub Rabiah

  - Cant seem to program the current control module such that the range is more than 0-0.3 mA.

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report (Week 4)

Report date: 2026-4-24

## Last Week (times in hours)

- Team Review

  - Swapped current control with voltage control module. Thus ending current control confusion.

- Bao Nguyen

  - Swapped current control module to a voltage control module. And read documentation on configuring the module. Identify the program bits where it stores rpm data from the scaling command on domore designer with yacoub (4)

  - Working with fearghus in reprogramming the vfd(2)

- Fearghus Tyler

  - Tested and reprogrammed the VFD to match the change from current controlled to voltage controlled module.

  - Prepare any remaining VFD PLC HMI integration specs before demo.

- Yaqoub Rabiah

  - Reprogrammed the PLC to accommodate the new module. (2 hours)

  - Added LED logic for forwards and reverse and swapped bits for easier wiring (1 hour)

  - Added E_STOP logic as well as a warning light output for safety (1 hour)

- Fox Kang

## Next week

- Team Plan

  - Do the presentation

- Bao Nguyen

- Fearghus Tyler

  - Figure out any last minute parts we could integrate

  - Investigate braking resistor

- Yaqoub Rabiah

  - Get ready for presentation

- Fox Kang

## Blocked

- Bao Nguyen

- Fearghus Tyler

  - none

- Yaqoub Rabiah

  - none

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report (Week 5)

Report date: 2026-5-01

## Last Week (times in hours)

- Team Review

  - Did presentation (2 hours)

  - Prototyped capacitive touch (2 hours)

- Bao Nguyen

  - Work with fox to tune and build protoype the CTSI capactive touch safety interface.(2)

  - Identify new parts that are need such as braking resistor, enclosure, and,

- Fearghus Tyler

  - Calculated braking resistance-size

  - Got started on a user manual

  - Receiving final supplies from industry sponsors (enclosure, braking resistor, relay for integrating capacitive touch).

- Yaqoub Rabiah

  - Worked on presentation slide (1 hour)

- Fox Kang

## Next week

- Team Plan

  - Work on enclosure

- Bao Nguyen

- Fearghus Tyler

  - Build and test

- Yaqoub Rabiah

  - Try integrating overcurrent signal

- Fox Kang

## Blocked

- Bao Nguyen

- Fearghus Tyler

  - We can’t test a lot of the functionality we had aimed for due to no shredder prototype built yet.

- Yaqoub Rabiah

  - Waiting for parts

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report (Week 6)

Report date: 2026-5-08

## Last Week (times in hours)

- Team Review

  - Not much

- Bao Nguyen

  - Nothing, exam week

- Fearghus Tyler

  - Midterm exams took priority, we mostly worked on documentation

  - Minor schematic changes based on the PLC logic for switching

- Yaqoub Rabiah

  - Not much also

- Fox Kang

## Next week

- Team Plan

  - Work on enclosure setup

- Bao Nguyen

- Fearghus Tyler

  - Get the last parts from Ichor systems

- Yaqoub Rabiah

  - Try integrating overcurrent signal

- Fox Kang

## Blocked

- Bao Nguyen

- Fearghus Tyler

  - Waiting for parts

- Yaqoub Rabiah

  - Waiting for parts

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report (Week 7)

Report date: 2026-5-15

## Last Week (times in hours)

- Team Review

  - Setup the control panel to go inside the enclosure.(5 hours)

  - Worked on the overcurrent signal integration.(10 hours)

- Bao Nguyen

- Fearghus Tyler

  - We got our enclosure so I worked on the CAD designs for the panel design and additional panel DWGs

  - Did a lot of trouble shooting and design changes for a clean enclosure

  - Helped Fox periodically with the Cap Touch module

- Yaqoub Rabiah

  - Wrote logic that takes the overcurrent signal and starts an algorithm that clears the shredder. (10 hours)

  - Helped design the enclosure layout (1 hour)

  - Drilled holes on the panel that holds the major components (VFD, Contactor, Circuit breakers, etc.) (1 hour)

  - Helped wire the components in the enclosure (2 hours)

- Fox Kang

## Next week

- Team Plan

  - Finish up the enclosure setup and make sure it works, plug n’ play.

- Bao Nguyen

- Fearghus Tyler

  - Work on the final documentation/ user manual/Designs

- Yaqoub Rabiah

  - Finish enclosure setup

  - Make sure logic works

  - Setup cap touch

- Fox Kang

## Blocked

- Bao Nguyen

- Fearghus Tyler

  - Still no prototype shredder to test on.

- Yaqoub Rabiah

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report (Week 8)

Report date: 2026-5-22

## Last Week (times in hours)

- Team Review

- Bao Nguyen

- Fearghus Tyler

  - Worked on wiring the panel/troubleshooting

  - Helped the mech team get there parts (at long last)

- Yaqoub Rabiah

- Fox Kang

## Next week

- Team Plan

- Bao Nguyen

- Fearghus Tyler

  - Help assemble the first edition of the shredder

- Yaqoub Rabiah

- Fox Kang

## Blocked

- Bao Nguyen

- Fearghus Tyler

- Yaqoub Rabiah

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report (Week 9)

Report date: 2026-5-30

## Last Week (times in hours)

- Team Review

- Bao Nguyen

- Fearghus Tyler

- Yaqoub Rabiah

- Fox Kang

## Next week

- Team Plan

- Bao Nguyen

- Fearghus Tyler

- Yaqoub Rabiah

- Fox Kang

## Blocked

- Bao Nguyen

- Fearghus Tyler

- Yaqoub Rabiah

- Fox Kang

# Universal Plastic Shredder V2.0 Project Weekly Progress Report (Week 10)

Report date: 2026-6-6

## Last Week (times in hours)

- Team Review

- Bao Nguyen

- Fearghus Tyler

- Yaqoub Rabiah

- Fox Kang

## Next week

- Team Plan

- Bao Nguyen

- Fearghus Tyler

- Yaqoub Rabiah

- Fox Kang

## Blocked

- Bao Nguyen

- Fearghus Tyler

- Yaqoub Rabiah

- Fox Kang