# Tab 1

# Sponsor - Electrical Team Meeting Notes

Project: Universal Plastic Shredder V2.0

Date: 01/16/26
Time: 11:00 AM - 11:30 PM
 Location / Call Link: Microsoft Teams

### Power and System Constraints

- System will use standard 120 VAC power

- 3 HP motor is borderline for 120 V

- Power availability may limit final motor selection

### Mechanical Team Status

- ME team is having difficulty sourcing:

  - Sprocket

  - Bearings (unusual sizes)

- Chain drive is being considered for shaft coupling

- Gearbox likely required between motor and shafts

### Motor and Torque Targets

- Minimum motor power identified: 0.79 HP

- Desired motor power: 3 HP

- Target torque range: 450–500 Nm

- Proposed gear ratio: 60:1

  - Corresponds to approximately 1.89 HP requirement

### Safety Considerations

- Add deadman’s switch

- Discussed possible advanced safety concepts:

  - Deadman-style control

  - SawStop-style safety (conceptual only)

- Safety approach still under discussion

### Mechanical Design Details (from Bridget)

- Shaft diameter: 1¾ inches

- Shaft and tooth clearance area: 6” × 9”

- Tooth engagement area: ~7 inches
Teeth are offset by 0.7 inches

- Maximum torque: 450–500 Nm

### Electrical Team (ECE) Action Items

- Create a preliminary BOM for review

- Support ME team with component sourcing

- Evaluate feasibility of Siemens HMI

- Account for 120 V power limitation in electrical design

### Schedule / Administrative

- Next meeting will include:

  - Manager

  - HR representative

- Purpose: progress report

- Emphasis on delivering BOM as soon as possible

### Notes / Open Questions

- Final definition of “deadman’s switch” needed

- Confirm whether Siemens HMI fits project scope and budget

- 120V power

- 1 ¾” thick shafts

- 6” by 9” area around shafts and teeth

- Chain drives for the shafts?

- Gearbox with motor

- 7” area for teeth

- Teeth are offset by .7”

- We (ECE) need to make a BOM for Bridget

- Next meeting is with manager & HR rep for a progress report

- 120V socket for power (3 HP is pushing it)

- Sooner we get the BOM the better

- Deadman’s switch safety? Whatever that is.

- Maybe SawStop safety?

- Max torque: 450-500 Nm

- 60:1 gear ratio for 1.89 HP

- Siemens HMI?