# Facility Advisor+Ichor - Electrical Team Meeting Notes

Project: Universal Plastic Shredder V2.0

Date: 01/09/26
Time: 11:00AM -12:00PM
 Location / Call Link: Online

## Attendees

### Electrical Team

- Bao Nguyen

- Yaqoub Rabiah

- Fearghus Tyler

- Fox Kang

### Mechanical Team

- Adan Velasquez

- Gavin Balderas

- Derek Tretheway

### Faculty Advisor

- Jonathan Bird – Faculty Advisor for EE team

### Sponsor (Ichor Systems)

- Bridget Lannigan – Sponsor, Mechanical Engineer

- Baily Lindemann – Mechanical Engineer

- Ben Stonefire – Mechanical Engineer

## Technical Notes / Discussion

- Wireless connectivity was recommended

- Jam detection or jam count suggested to inform operator to:

  - Reduce feed size

  - Insert smaller pieces

- Concerns raised about:

  - Starting and stopping the machine wirelessly

  - Safety implications of wireless control

- SendCutSend suggested for sheet metal fabrication

- Motor power discussion:

  - 1.5 HP minimum

  - Prefer additional margin to reliably shred 1-inch stock

- Budget discussion:

  - $3,000 target

  - $5,000 upper limit

- Purchasing:

  - Prefer using corporate card

  - Personal purchases can be reimbursed if needed

- Industry standards:

  - Fox requested help clarifying applicable standards

- VFD:

  - Yaqoub identified a 3 HP, 120–230 V VFD

- Current week:

  - No required tasks or deadlines this week

## Action Items / Team Tasks

- Fox

  - Develop working BOM for safety-related components

- Yaqoub

  - Perform VFD testing

- Bao

  - Solidify circuit diagram

- Fearghus

  - CAD electrical diagram

Ichorsystem engineers:

Stonefire, Ben Mechanical engineering.

Lannigan, Bridget

-Recommended to have wireless connection

-Jam count to tell the operator to put smaller pieces etc

-Concerns about starting and stopping the machine wirelessly

-Sendcut send for sheet metal cutting

-need 1.5hp minimum, but want more margin to shred 1 inch stock

-3000 target, 5000 budget

-Ideally use corporate card to pay for things, but can be reimbursed if you buy anyways.

-Fox Khang Industry standard need help

-Ycobu found the VFD 3hp 120-230V

-Nothing to do this week

Thigns for the team to do

FOx-

working bom on safety parts

Yaq

VFD testing

Bao:tbd

Feaghustbd