# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2025-12-17

## Last Week (times in hours)

- Team Review

  - The electrical and mechanical teams held the first coordination meeting for the shredder project.

  - We discussed the overall system design, safety systems, and motor control ideas.

  - The team also set up communication tools and began researching components.

- Bao Nguyen

  - Created Discord server for team communication (1)

  - Attended coordination meeting with ME team (1)

  - Began researching HMI display options (3)

- Fearghus Tyler

  - Discussed motor requirements with mechanical team (2)

  - Attended coordination meeting with ME team (1)

  - Researched possible motor options (2)

- Yaqoub Rabiah

  - Started researching VFD motor control systems (3)

  - Attended coordination meeting with ME team (1)

- Fox Kang

  - Started researching safety sensors and safety concepts (3)

  - Attended coordination meeting with ME team (1)

## Next week

- Team Plan

  - Continue researching components and begin building comparison tables for motors, sensors, and control systems.

- Bao Nguyen

  - Research HMI options and telemetry display ideas (3)

- Fearghus Tyler

  - Begin creating preliminary electrical BOM (3)

- Yaqoub Rabiah

  - Research VFD telemetry and monitoring features (3)

- Fox Kang

  - Continue researching safety detection methods (3)

## Blocked

- Bao Nguyen

  - Waiting for motor requirements from mechanical team

- Fearghus Tyler

  - Waiting for gearbox specifications

- Yaqoub Rabiah

  - Waiting for VDF model

- Fox Kang

  - None

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-01-03

## Last Week (times in hours)

- Team Review

  - The team continued researching electrical components for the shredder system.

  - Motors, HMIs, and safety sensors were compared.

  - Early ideas for the electrical control system were discussed.

- Bao Nguyen

  - Researched HMI display options (3)

  - Reviewed possible telemetry information to display (2)

- Fearghus Tyler

  - Began building list of electrical components for initial test setup (3)

- Yaqoub Rabiah

  - Compared VFD options and specifications (3)

- Fox Kang

  - Continued safety sensor research (3)

## Next week

- Team Plan

  - Narrow down hardware options and begin planning electrical architecture.

- Bao Nguyen

  - Work on system block diagram (3)

- Fearghus Tyler

  - Expand electrical BOM (3)

- Yaqoub Rabiah

  - Research PLC integration with VFD (3)

- Fox Kang

  - Continue researching safety interlocks (3)

## Blocked

- Bao Nguyen

  - Waiting for enclosure dimensions

- Fearghus Tyler

  - Waiting for torque specifications

- Yaqoub Rabiah

  - Waiting for PLC to arrive

- Fox Kang

  - Stuck on figuring out the type of technology fo the safety sensor

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-01-09

## Last Week (times in hours)

- Team Review

  - The team met with the faculty advisor and industry sponsor to review project goals.

  - Budget, motor power, and safety requirements were discussed.

- Bao Nguyen

  - Attended sponsor meeting (1)

  - Researched HMI communication options (3)

- Fearghus Tyler

  - Continued working on electrical BOM (3)

  - Attended sponsor meeting (1)

- Yaqoub Rabiah

  - Researched VFD control and monitoring options (4)

- Fox Kang

  - Continued researching safety sensors (3)

## Next week

- Team Plan

  - Start developing electrical system architecture.

- Bao Nguyen

  - Work on system layout diagram (3)

- Fearghus Tyler

  - Continue updating BOM (3)

- Yaqoub Rabiah

  - Compare VFD options (3)

- Fox Kang

  - Research safety sensor placement (3)

## Blocked

- Bao Nguyen

  - Waiting for motor specs

- Fearghus Tyler

  - Waiting for gearbox decision

- Yaqoub Rabiah

  - Waiting on PLC

- Fox Kang

  - Waiting on HMI

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-01-16

## Last Week (times in hours)

- Team Review

  - The electrical team reviewed motor control strategies and safety systems.

  - Design ideas for the electrical system were discussed.

- Bao Nguyen

  - Tested small motor and VFD setup (4)

- Fearghus Tyler

  - Worked with mechanical team on gearbox ideas (3)

- Yaqoub Rabiah

  - Reviewed VFD specifications (3)

- Fox Kang

  - Created accident scenario safety flow chart (3)

## Next week

- Team Plan

  - Continue developing electrical control system design.

- Bao Nguyen

  - Work on electrical control circuit layout (3)

- Fearghus Tyler

  - Update electrical BOM (3)

- Yaqoub Rabiah

  - Continue VFD research (3)

- Fox Kang

  - Continue safety system research (3)

## Blocked

- Bao Nguyen

  - Waiting for gearbox decision

- Fearghus Tyler

  - Waiting for enclosure size

- Yaqoub Rabiah

  - Waiting on equipment to program PLC

- Fox Kang

  - Choosing the correct parts for the safety sensors

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-01-23

## Last Week (times in hours)

- Team Review

  - The team began developing the electrical design and continued coordination with the mechanical team.

- Bao Nguyen

  - Worked on electrical system design (3)

- Fearghus Tyler

  - Updated electrical BOM for initial purchases (3)

  - setup CAD schematics according to these specs

- Yaqoub Rabiah

  - Began PLC control logic planning (3)

- Fox Kang

  - Continued safety system research (3)

## Next week

- Team Plan

  - Start building prototype circuits and system diagrams.

- Bao Nguyen

  - Design electrical circuit diagram (3)

- Fearghus Tyler

  - Continue component sourcing (3)

- Yaqoub Rabiah

  - Develop PLC logic structure (3)

- Fox Kang

  - Develop safety system concept (3)

## Blocked

- Bao Nguyen

  - Waiting for motor specs

- Fearghus Tyler

  - None

- Yaqoub Rabiah

  - None

- Fox Kang

  - None

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-02-02

## Last Week (times in hours)

- Team Review

  - The team worked on prototype development and safety system concepts.

- Bao Nguyen

  - Began building electrical test rig (4)

- Fearghus Tyler

  - Worked on electrical CAD schematic (3)

- Yaqoub Rabiah

  - Developed PLC control logic (3)

- Fox Kang

  - Requested capacitive sensor samples (2)

## Next week

- Team Plan

  - Continue prototype testing and system development.

- Bao Nguyen

  - Continue test rig development (3)

- Fearghus Tyler

  - Improve schematic design (3)

- Yaqoub Rabiah

  - Continue PLC programming (3)

- Fox Kang

  - Develop safety sensor circuit (3)

## Blocked

- Bao Nguyen

  - Waiting for some parts to arrive

- Fearghus Tyler

  - None

- Yaqoub Rabiah

  - None

- Fox Kang

  - Waiting for sensor samples

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-02-06

## Last Week (times in hours)

- Team Review

  - Continued electrical design work and coordination with the mechanical team.

- Bao Nguyen

  - Worked on wiring prototype components (3)

- Fearghus Tyler

  - Updated schematic diagrams (3)

- Yaqoub Rabiah

  - Continued PLC logic work (3)

- Fox Kang

  - Worked on safety system design (3)

## Next week

- Team Plan

  - Continue system testing and design improvements.

- Bao Nguyen

  - Continue prototype wiring (3)

- Fearghus Tyler

  - Review schematic design (3)

- Yaqoub Rabiah

  - Continue PLC programming (3)

- Fox Kang

  - Continue safety system research (3)

## Blocked

- None

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-02-13

## Last Week (times in hours)

- Team Review

  - The team met with the advisor to discuss project coordination and integration with the mechanical design.

- Bao Nguyen

  - Attended advisor meeting (1)

  - Worked on electrical layout planning (2)

- Fearghus Tyler

  - Continued schematic design (3)

  - Attended advisor meeting (1)

- Yaqoub Rabiah

  - Worked on PLC logic improvements (3)

  - Attended advisor meeting (1)

- Fox Kang

  - Updated safety documentation (3)

  - Attended advisor meeting (1)

## Next week

- Team Plan

  - Continue electrical design and documentation work.

## Blocked

- Fearghus

  - Waiting for updated CAD from ME team

- Bao

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-02-27

## Last Week (times in hours)

- Team Review

  - The team focused on preparing documentation and presentation materials.

- Bao Nguyen

  - Updated electrical design diagrams (3)

- Fearghus Tyler

  - Reviewed component selections (3)

- Yaqoub Rabiah

  - Reviewed PLC logic (3)

- Fox Kang

  - Updated safety documentation (3)

## Next week

- Team Plan

  - Continue preparing final presentation materials.

## Blocked

- None

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-03-06

## Last Week (times in hours)

- Team Review

  - The team finally got the parts they requested

- Bao Nguyen

  - Fit parts to our prototype and wire it (3)

- Fearghus Tyler

  - Fit parts to our prototype and wire it (3)

- Yaqoub Rabiah

  - Started figuring out c-more to program the HMI(3)

- Fox Kang

  - Cargo delay, exploring backup plans

## Next week

- Team Plan

  - Try figuring out the VFD phases to have a working motor.

## Blocked

- Bao

  - waiting on e-stop switch

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-03-13

## Last Week (times in hours)

- Team Review

  - Started wiring up our prototype and getting the VFD to work

- Bao Nguyen

  - Work on the VFD and motor combo (3)

- Fearghus Tyler

  - Work on the VFD and motor combo (3)

- Yaqoub Rabiah

  - Continued developing the HMI GUI(3)

- Fox Kang

  - Get the capacitance touch chip and prepare for the demo(3)

## Next week

- Team Plan

  - Finalize the documentation before spring break.

## Blocked

None

# Universal Plastic Shredder V2.0 Project Weekly Progress Report

Report date: 2026-03-16

## Last Week (times in hours)

- Team Review

  - The team finalized project documentation and presentation materials.

- Bao Nguyen

  - Updated diagrams and documentation (3)

- Fearghus Tyler

  - Reviewed schematic documentation (2)

- Yaqoub Rabiah

  - Reviewed PLC control logic documentation (2)

- Fox Kang

  - Reviewed safety documentation (2)

## Next week

- Team Plan

  - Use connectors to make it easy for the ME team to install to the shredder.

  - With extra time we have we can implement other kinds of safety sensors.

## Blocked

- None